StackPair

M-01 · Auth & User Management

Product Requirements Document + Developer Guide

──────────────────────────────────

Version:  1.0.0

Status:  Draft — Ready for Development

Stack:  FastAPI · Supabase Auth · PostgreSQL · Redis

Author:  StackPair Core Team

Date:  March 2026

# 1. Overview

Module M-01 (Auth & User Management) is the foundational layer of the StackPair backend. Every other module depends on it — session management, matching, Bridge Points, payments, and all three product modes (Learn, Build, Showcase) require a valid, verified user identity to function.

This document covers the complete Product Requirements and the full Developer Guide for building, testing, and deploying this module from scratch.

| Field | Value |
| --- | --- |
| Module ID | M-01 |
| Priority | P0 — Must ship before any other module |
| Effort estimate | 6–8 days (1 developer) |
| External services | Supabase Auth, Supabase PostgreSQL, Upstash Redis |
| Depends on | None (foundational) |
| Depended on by | All 11 other modules |

# 2. Goals & Non-Goals

## 2.1 Goals

- Provide a secure, stateless authentication system usable by every downstream module.

- Support email/OTP login and GitHub OAuth as the two primary auth providers at launch.

- Implement a complete user profile schema covering identity, skill metadata, onboarding state, and role.

- Enforce account lifecycle — creation, onboarding, soft-delete, and GDPR-compliant hard delete.

- Expose a clean JWT middleware that any FastAPI route can consume with a single decorator.

- Support the role system required by the ambassador and mentor programmes.

## 2.2 Non-Goals

- OAuth providers beyond GitHub are out of scope for v1 (Google, LinkedIn deferred to v2).

- Two-factor authentication (TOTP) is deferred to a later security sprint.

- Admin user management UI is out of scope — backend endpoints only.

- Skill verification scoring logic lives in M-02, not here. This module only stores the resulting level.

# 3. User Stories

## 3.1 Onboarding

- As a new user, I want to register with my email and receive a one-time password so that I can sign up without setting a password.

- As a new user, I want to sign up via GitHub so that my developer profile is pre-populated from my public data.

- As a new user, I want to complete a multi-step onboarding wizard (name, skills, goals, timezone) so that I have a complete profile before I start matching.

- As a returning user, I want a persistent session so that I do not need to log in again on every visit.

## 3.2 Profile Management

- As a user, I want to update my display name, avatar, and bio so that my public card is accurate.

- As a user, I want to update my primary skill and secondary skills so that the matching engine finds me the right peers.

- As a user, I want to add my social links (GitHub, LinkedIn, portfolio) so that other users can verify my work.

## 3.3 Account Lifecycle

- As a user, I want to delete my account and have all my personal data purged so that I can exercise my data rights.

- As an admin, I want to suspend a user account so that I can enforce violations of the community guidelines.

# 4. Functional Requirements

REQ-AUTH-01 The system MUST support email + OTP registration and login.

Users register with their email address. The system sends a 6-digit OTP valid for 10 minutes. On OTP verification, a Supabase session is created and a JWT is returned to the client. No passwords are stored.

REQ-AUTH-02 The system MUST support GitHub OAuth login.

The GitHub OAuth flow uses Supabase Auth's built-in provider. On first login, the system creates a new user record and pre-populates the GitHub handle. On subsequent logins, the session is refreshed.

REQ-AUTH-03 All protected routes MUST validate the JWT from the Authorization header.

A FastAPI dependency (get_current_user) validates the Bearer token on every protected route. It decodes the Supabase JWT, checks expiry, and returns the user object. If the token is invalid or expired, a 401 is returned.

REQ-AUTH-04 The system MUST enforce a complete onboarding state machine.

A user account has five onboarding states: REGISTERED, PROFILE_COMPLETE, SKILLS_SET, GOALS_SET, and ACTIVE. The client drives the wizard; the backend validates and transitions state. Routes beyond the onboarding flow are gated on the ACTIVE state.

REQ-AUTH-05 Profile updates MUST be validated server-side before write.

All profile fields are validated with Pydantic schemas. Usernames must be 3–30 chars, alphanumeric + underscores. Display names 2–60 chars. Bio max 300 chars. URLs validated with http_url type.

REQ-AUTH-06 The system MUST support role-based access control with three roles.

Roles: USER (default), MENTOR (awarded via M-02 badge system), AMBASSADOR (awarded by admin). Each role is stored on the user record. Route guards check roles via a has_role dependency.

REQ-AUTH-07 Account deletion MUST purge all personally identifiable data within 30 days.

On deletion request, the account is soft-deleted (is_active = false, deleted_at = now). A Celery task queued for T+30d performs hard deletion — user row, profile, avatars from R2, and auth record from Supabase.

# 5. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Login endpoint P95 latency | < 300 ms |
| Profile read P95 latency | < 100 ms (Redis cached) |
| JWT validation overhead | < 5 ms per request |
| OTP delivery SLA | < 30 seconds to inbox |
| Session expiry | Access token 1hr, Refresh token 30d |
| Uptime (auth endpoints) | 99.9% monthly |
| GDPR deletion SLA | Hard delete within 30 days of request |
| Password storage | None — OTP-only, no passwords at rest |

# 6. Database Schema

All tables live in the public schema of the Supabase PostgreSQL instance. Supabase Auth manages the auth.users table separately; the users table here extends it via the auth_id foreign key.

## 6.1 users

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID PK | NO | Primary key, default gen_random_uuid() |
| auth_id | UUID FK | NO | References auth.users.id (Supabase Auth) |
| username | VARCHAR(30) | NO | Unique, lowercase, 3–30 chars |
| display_name | VARCHAR(60) | NO | Public display name |
| email | VARCHAR(255) | NO | Unique, from Supabase Auth |
| avatar_url | TEXT | YES | Cloudflare R2 URL |
| bio | TEXT | YES | Max 300 chars |
| role | user_role ENUM | NO | Default USER |
| onboarding_state | onboarding_state ENUM | NO | Default REGISTERED |
| is_active | BOOLEAN | NO | Default true |
| deleted_at | TIMESTAMPTZ | YES | Set on soft delete |
| created_at | TIMESTAMPTZ | NO | Default now() |
| updated_at | TIMESTAMPTZ | NO | Auto-updated via trigger |

## 6.2 user_profiles

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID PK | NO | Primary key |
| user_id | UUID FK | NO | References users.id, CASCADE DELETE |
| primary_skill | VARCHAR(80) | YES | e.g. "Python Backend" |
| secondary_skills | TEXT[] | YES | Array of skill tags |
| skill_level | SMALLINT | YES | Level 0–5 from M-02 |
| github_handle | VARCHAR(40) | YES | From GitHub OAuth or manual |
| linkedin_url | TEXT | YES | Validated URL |
| portfolio_url | TEXT | YES | Validated URL |
| timezone | VARCHAR(60) | YES | IANA timezone string |
| languages | TEXT[] | YES | Spoken languages |
| goals | TEXT[] | YES | Selected from enum list |
| learn_mode_active | BOOLEAN | NO | Default true |
| build_mode_active | BOOLEAN | NO | Default false |
| showcase_unlocked | BOOLEAN | NO | Default false (requires ₹199) |

## 6.3 user_social_links

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID PK | NO | Primary key |
| user_id | UUID FK | NO | References users.id, CASCADE DELETE |
| platform | VARCHAR(40) | NO | github, linkedin, portfolio, twitter, etc. |
| url | TEXT | NO | Validated https URL |
| created_at | TIMESTAMPTZ | NO | Default now() |

## 6.4 sessions (refresh token tracking)

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID PK | NO | Primary key |
| user_id | UUID FK | NO | References users.id |
| device_hint | TEXT | YES | User-agent substring for display |
| ip_address | INET | YES | Client IP at creation |
| last_seen_at | TIMESTAMPTZ | NO | Updated on each token refresh |
| revoked_at | TIMESTAMPTZ | YES | Set on manual revocation |
| created_at | TIMESTAMPTZ | NO | Default now() |

## 6.5 ENUM types

The following PostgreSQL ENUM types must be created in migration M-01-001:

| ENUM Name | Values |
| --- | --- |
| user_role | USER, MENTOR, AMBASSADOR, ADMIN |
| onboarding_state | REGISTERED, PROFILE_COMPLETE, SKILLS_SET, GOALS_SET, ACTIVE |

# 7. API Endpoints

Base path: /api/v1. All requests and responses use application/json. Auth endpoints are public; all others require a valid Bearer token unless noted.

## 7.1 Authentication Routes

| Method | Path | Auth Required | Description |
| --- | --- | --- | --- |
| POST | /auth/register | No | Register with email — sends OTP |
| POST | /auth/verify-otp | No | Verify OTP, returns JWT pair |
| POST | /auth/github | No | Initiate GitHub OAuth flow |
| POST | /auth/github/callback | No | GitHub OAuth callback handler |
| POST | /auth/refresh | No (refresh token) | Refresh access token |
| POST | /auth/logout | Yes | Revoke current session |
| POST | /auth/logout-all | Yes | Revoke all sessions for user |

## 7.2 User Profile Routes

| Method | Path | Auth Required | Description |
| --- | --- | --- | --- |
| GET | /users/me | Yes | Get current user + profile |
| PUT | /users/me | Yes | Update display name, bio, avatar |
| GET | /users/:username | Yes | Get public profile by username |
| GET | /users/me/profile | Yes | Get full profile (skills, links) |
| PUT | /users/me/profile | Yes | Update skill profile |
| PUT | /users/me/social-links | Yes | Upsert social links |
| DELETE | /users/me | Yes | Request account deletion (soft delete) |

## 7.3 Onboarding Routes

| Method | Path | Auth Required | Description |
| --- | --- | --- | --- |
| GET | /onboarding/state | Yes | Get current onboarding state |
| POST | /onboarding/profile | Yes | Submit step 1 — name, username, avatar |
| POST | /onboarding/skills | Yes | Submit step 2 — primary + secondary skills |
| POST | /onboarding/goals | Yes | Submit step 3 — goals, timezone, languages |
| POST | /onboarding/complete | Yes | Finalise onboarding → state = ACTIVE |

## 7.4 Admin Routes

| Method | Path | Auth Required | Description |
| --- | --- | --- | --- |
| POST | /admin/users/:id/suspend | Yes (ADMIN) | Suspend a user account |
| POST | /admin/users/:id/reinstate | Yes (ADMIN) | Reinstate a suspended account |
| POST | /admin/users/:id/role | Yes (ADMIN) | Update user role |
| GET | /admin/users | Yes (ADMIN) | List users with filters + pagination |

# 8. Request / Response Contracts

## 8.1 POST /auth/register

Request body:

{ "email": "user@example.com" }

Response 200:

{ "message": "OTP sent", "expires_in": 600 }

## 8.2 POST /auth/verify-otp

Request body:

{ "email": "user@example.com", "otp": "483920" }

Response 200:

{ "access_token": "<jwt>", "refresh_token": "<token>", "token_type": "Bearer", "expires_in": 3600, "user": { "id": "uuid", "email": "user@example.com", "onboarding_state": "REGISTERED", "role": "USER" } }

## 8.3 GET /users/me

Response 200:

{ "id": "uuid", "username": "aditya_dev", "display_name": "Aditya K.", "email": "aditya@example.com", "avatar_url": "https://cdn.stackpair.app/...", "bio": "Full-stack dev, love building tools", "role": "USER", "onboarding_state": "ACTIVE", "profile": { "primary_skill": "Python Backend", "skill_level": 3, "secondary_skills": ["FastAPI", "PostgreSQL"], "goals": ["Learn DSA", "Build a SaaS"], "timezone": "Asia/Kolkata", "github_handle": "aditya_k" }, "created_at": "2026-03-14T09:00:00Z" }

# 9. Project Structure

All M-01 code lives under app/modules/auth/ and app/modules/users/ within the FastAPI monorepo.

app/ ├── core/ │ ├── config.py # Settings via pydantic-settings │ ├── database.py # Async SQLAlchemy engine + session │ ├── redis.py # Upstash Redis client singleton │ └── dependencies.py # get_current_user, has_role ├── modules/ │ ├── auth/ │ │ ├── router.py # /auth/* routes │ │ ├── service.py # OTP send, verify, GitHub callback │ │ ├── schemas.py # Pydantic in/out models │ │ └── utils.py # JWT decode helpers │ └── users/ │ ├── router.py # /users/*, /onboarding/* │ ├── service.py # CRUD, onboarding state machine │ ├── schemas.py # Pydantic in/out models │ └── models.py # SQLAlchemy ORM models └── main.py # FastAPI app init + router mount

# 10. Implementation Guide

## 10.1 Environment Variables

The following environment variables are required. Store them in a .env file locally and in the deployment platform's secret manager in production.

| Variable | Example Value | Description |
| --- | --- | --- |
| SUPABASE_URL | https://xxx.supabase.co | Supabase project URL |
| SUPABASE_ANON_KEY | eyJ... | Supabase anon key for client-side Auth |
| SUPABASE_SERVICE_KEY | eyJ... | Service role key for admin operations |
| JWT_SECRET | random-64-char-string | Used to validate Supabase JWTs |
| UPSTASH_REDIS_URL | rediss://...upstash.io | Redis connection string |
| UPSTASH_REDIS_TOKEN | token-string | Upstash REST token |
| GITHUB_CLIENT_ID | abc123 | GitHub OAuth App client ID |
| GITHUB_CLIENT_SECRET | secret | GitHub OAuth App client secret |
| RESEND_API_KEY | re_... | For transactional OTP emails |
| DATABASE_URL | postgresql+asyncpg://... | Supabase Postgres direct connection |

## 10.2 Supabase Auth Configuration

In the Supabase dashboard, configure the following before writing any code:

- Enable Email provider — set OTP expiry to 600 seconds (10 minutes).

- Enable GitHub provider — add Client ID and Secret from your GitHub OAuth App.

- Set Site URL to your frontend domain (e.g. https://stackpair.app).

- Add redirect URL: https://stackpair.app/auth/callback for OAuth flows.

- Disable email confirmation requirement — OTP handles verification.

- Turn off "Secure email change" for v1 (simplifies dev, can be re-enabled later).

## 10.3 Database Migrations

Use Alembic for migrations. The first migration (M-01-001) must create all ENUMs before tables, since ENUMs cannot be added as column defaults if they don't exist yet.

Migration order for M-01-001:

- Create ENUM type user_role.

- Create ENUM type onboarding_state.

- Create table users with FK to auth.users.

- Create table user_profiles with FK to users.

- Create table user_social_links with FK to users.

- Create table sessions with FK to users.

- Create updated_at trigger function.

- Attach updated_at trigger to users and user_profiles.

- Create indexes (email, username, auth_id on users; user_id on profiles).

## 10.4 JWT Middleware Implementation

The get_current_user dependency must be fast — it runs on every protected request. Use the following pattern:

from fastapi import Depends, HTTPException, status from fastapi.security import HTTPBearer, HTTPAuthorizationCredentials import jwt bearer = HTTPBearer() async def get_current_user( credentials: HTTPAuthorizationCredentials = Depends(bearer), db: AsyncSession = Depends(get_db), redis: Redis = Depends(get_redis), ) -> User: token = credentials.credentials # 1. Check token blacklist in Redis (logout tokens) if await redis.get(f"blacklist:{token}"): raise HTTPException(status_code=401, detail="Token revoked") # 2. Decode and validate JWT try: payload = jwt.decode(token, settings.JWT_SECRET, algorithms=["HS256"]) except jwt.ExpiredSignatureError: raise HTTPException(status_code=401, detail="Token expired") except jwt.InvalidTokenError: raise HTTPException(status_code=401, detail="Invalid token") # 3. Load user from DB (cached in Redis for 5min) user_id = payload.get("sub") cache_key = f"user:{user_id}" cached = await redis.get(cache_key) if cached: return User.parse_raw(cached) user = await user_service.get_by_auth_id(db, user_id) if not user or not user.is_active: raise HTTPException(status_code=401, detail="User not found") await redis.setex(cache_key, 300, user.json()) return user

## 10.5 OTP Flow Implementation

The OTP flow delegates to Supabase Auth's signInWithOtp method. The service layer wraps the Supabase Python client:

- Client calls POST /auth/register with email.

- Service calls supabase.auth.sign_in_with_otp(email=email, options={"should_create_user": True}).

- Supabase sends the OTP email. Return 200 with expires_in: 600.

- Client calls POST /auth/verify-otp with email + otp.

- Service calls supabase.auth.verify_otp(email=email, token=otp, type="email").

- On success, Supabase returns a session. Extract user.id (auth_id) from the session.

- Check if a users row exists for this auth_id. If not, create one with onboarding_state=REGISTERED.

- Return access_token, refresh_token, and the user object.

## 10.6 Onboarding State Machine

The state machine enforces a strict linear progression. Each onboarding endpoint validates that the user is in the correct preceding state before advancing:

| Current State | Allowed Next Endpoint |
| --- | --- |
| REGISTERED | POST /onboarding/profile |
| PROFILE_COMPLETE | POST /onboarding/skills |
| SKILLS_SET | POST /onboarding/goals |
| GOALS_SET | POST /onboarding/complete |
| ACTIVE | All product routes |

If a user tries to call an onboarding endpoint out of order, return HTTP 409 with detail: "Invalid onboarding state transition".

## 10.7 Redis Caching Strategy

Redis is used in two ways by M-01:

| Cache Key Pattern | TTL / Purpose |
| --- | --- |
| user:{user_id} | 5 min — User object cache for JWT middleware |
| profile:{user_id} | 10 min — Profile cache for GET /users/me |
| blacklist:{token} | Token remaining TTL — Revoked access tokens |
| otp_attempts:{email} | 10 min — OTP brute force rate limit counter |

Invalidate user:{user_id} and profile:{user_id} on any profile write. Use Redis INCR + EXPIRE for the OTP attempt counter — allow max 5 attempts before locking the email for the OTP's remaining TTL.

# 11. Security Considerations

## 11.1 OTP Brute Force Protection

- Max 5 OTP attempts per email per 10-minute window (tracked in Redis).

- On 5th failure, lock the email from OTP requests until the window resets.

- Return HTTP 429 with Retry-After header when locked.

## 11.2 JWT Security

- All JWTs are validated against Supabase's public JWKS endpoint on service start — cache the key locally.

- Never log the full JWT token in any log output.

- Maintain a Redis blacklist for revoked tokens (on logout). Check blacklist before every decode.

- Access token expiry: 1 hour. Refresh token: 30 days. Client handles silent refresh.

## 11.3 GitHub OAuth Security

- Validate the state parameter on the OAuth callback to prevent CSRF.

- Store the state value in Redis with a 10-minute TTL.

- Never expose the GITHUB_CLIENT_SECRET in logs, errors, or responses.

## 11.4 Data Privacy

- Email addresses are never returned in public profile endpoints (GET /users/:username).

- The soft-delete window (30 days) allows reversal of accidental deletions.

- The Celery hard-delete task must verify deleted_at > 30 days before executing.

- IP addresses stored in sessions table must be masked to /24 prefix in logs.

# 12. Testing Requirements

## 12.1 Unit Tests

Use pytest + pytest-asyncio. Minimum 90% coverage on service.py and utils.py.

| Test Area | Key Test Cases |
| --- | --- |
| OTP flow | Valid OTP, expired OTP, wrong OTP, brute force lockout |
| GitHub OAuth | Valid callback, missing state, mismatched state |
| JWT middleware | Valid token, expired, blacklisted, malformed |
| Onboarding SM | Valid transitions, out-of-order calls, already ACTIVE |
| Profile update | Valid payload, too-long bio, invalid URL, username collision |
| Account deletion | Soft delete flow, hard delete task (mocked Celery) |

## 12.2 Integration Tests

Use a test Supabase project (separate from prod/staging). Run against a real PostgreSQL instance with Alembic migrations applied.

- Full register → verify-otp → onboarding → GET /users/me flow.

- GitHub OAuth flow with mocked GitHub API responses.

- Logout + verify blacklist blocks subsequent requests.

- Admin suspend + verify suspended user gets 403 on protected routes.

## 12.3 Load Testing

Run k6 load tests against the auth endpoints before going live. Targets:

- POST /auth/verify-otp: 200 RPS sustained for 2 minutes, P95 < 300 ms.

- GET /users/me: 500 RPS sustained for 2 minutes, P95 < 100 ms.

# 13. Build Checklist

Use this checklist to track progress. Items must be completed in order within each phase.

## Phase 1 — Foundation (Day 1–2)

- Create FastAPI project scaffold with app/ directory structure.

- Install dependencies: fastapi, uvicorn, sqlalchemy[asyncio], asyncpg, pydantic-settings, python-jose, supabase, redis.

- Configure pydantic-settings — load all env vars with validation.

- Set up async SQLAlchemy engine + session dependency.

- Set up Upstash Redis client singleton.

- Write Alembic migration M-01-001 (ENUMs + all 4 tables + indexes).

- Run migration against Supabase Postgres — verify with psql.

## Phase 2 — Auth Endpoints (Day 3–4)

- Implement POST /auth/register with OTP send via Supabase.

- Implement POST /auth/verify-otp with user creation on first login.

- Implement POST /auth/github and /auth/github/callback.

- Implement POST /auth/refresh using Supabase refresh token.

- Implement POST /auth/logout with Redis blacklist write.

- Write get_current_user dependency with Redis cache.

- Write has_role dependency for role-gated routes.

- Write unit tests for all auth service functions. Target: 90% coverage.

## Phase 3 — User & Onboarding Endpoints (Day 5–6)

- Implement GET /users/me and GET /users/:username.

- Implement PUT /users/me (display name, bio, avatar upload to R2).

- Implement PUT /users/me/profile (skills, links, goals).

- Implement all 5 /onboarding/* endpoints with state machine validation.

- Implement DELETE /users/me (soft delete + Celery task enqueue).

- Write unit tests for user service and onboarding state machine.

## Phase 4 — Admin + Hardening (Day 7–8)

- Implement all 4 /admin/* endpoints.

- Add OTP brute force protection (Redis INCR + lockout).

- Add GitHub OAuth CSRF state validation.

- Write integration test suite — full flows against test Supabase project.

- Run k6 load tests — fix any P95 regressions.

- Update .env.example with all required variables and inline comments.

- Review with python scripts/office/validate.py — confirm no schema errors.

# 14. Dependencies on Other Modules

M-01 is the only module with zero upstream dependencies. However, it must expose the following contracts that downstream modules consume:

| Contract | Consumed by |
| --- | --- |
| get_current_user FastAPI dependency | All 11 downstream modules |
| has_role(role) FastAPI dependency | M-05 Build, M-06 Showcase, M-08 Anti-Gaming, Admin |
| User ORM model (SQLAlchemy) | M-02, M-03, M-04, M-05, M-07, M-08, M-09 |
| users table + user_profiles table | M-02 writes skill_level; M-09 writes showcase_unlocked |
| Redis client singleton | M-03 (match queue), M-07 (points), M-08 (burst detection) |
| Database session dependency | All modules sharing the same Postgres instance |

# 15. Error Codes Reference

| HTTP Status | Error Code | When Returned |
| --- | --- | --- |
| 400 | INVALID_EMAIL | Email fails format validation on register |
| 400 | INVALID_OTP | OTP is wrong format (not 6 digits) |
| 400 | INVALID_USERNAME | Username fails length or character rules |
| 400 | INVALID_ONBOARDING_STATE | Out-of-order onboarding step attempted |
| 401 | TOKEN_EXPIRED | JWT access token has expired |
| 401 | TOKEN_INVALID | JWT signature invalid or malformed |
| 401 | TOKEN_REVOKED | Token found in Redis blacklist (post-logout) |
| 401 | OTP_INCORRECT | Correct format but wrong code |
| 401 | OTP_EXPIRED | OTP window (10 min) has passed |
| 403 | INSUFFICIENT_ROLE | User role does not meet route requirement |
| 403 | ACCOUNT_SUSPENDED | Account has is_active = false by admin |
| 404 | USER_NOT_FOUND | Username does not exist on public profile lookup |
| 409 | USERNAME_TAKEN | Username collision on registration or update |
| 409 | EMAIL_ALREADY_REGISTERED | Email exists in auth.users |
| 429 | OTP_RATE_LIMITED | 5 failed OTP attempts in 10-min window |

StackPair — M-01 Auth & User Management · v1.0.0 · Confidential